# Phase 1 — YOLO Baseline Validation

Progress Summary Report

Branch: 002-yolo-baseline-validation

Report Date: 2026-04-15

Overall Status: ✅  All 36 tasks complete — branch merged to main

# 1  Executive Summary

The Phase 1 YOLO Baseline Validation feature has been fully designed and implemented. The branch (002-yolo-baseline-validation) has been merged into main (commit 5165d66). All 36 planned tasks across six implementation phases are marked complete, and the feature passes every constitution gate check.

The work extends the existing Phase 1 baseline pipeline with Ultralytics YOLO11 as a third comparable baseline family alongside Grounding DINO (zero-shot reference) and Florence-2 (compact trainable). A dedicated export-yolo-view CLI command derives a reproducible YOLO-format dataset view from the authoritative benchmark manifest without creating a second ingestion path.

# 2  Objectives & Scope

The feature was scoped strictly to Phase 1 real-data baseline work. Synthetic data generation, mixed-data retraining, Omniverse, and Isaac Sim integration remain out of scope and are explicitly deferred.

Add YOLO11 as a third Phase 1 baseline family with fair, comparable reporting.

Preserve the existing ingestion contract — one benchmark manifest, one ontology, one split policy.

Keep the detector path ready for future approved synthetic expansion without redesign.

# 3  Key Architecture Decisions

D1 — Model selection

Ultralytics YOLO11 detect family. Primary variant: yolo11s.pt  |  Fallback: yolo11n.pt. Larger variants (m/l/x) rejected as unnecessary for Phase 1 validation.

D2 — Dataset view

Export a derived detector view from the benchmark manifest (dataset YAML + normalized xywh label files). Avoids a parallel ingestion path and keeps one source of truth.

D3 — CLI surface

New export-yolo-view command sits between prepare-benchmark and run-baseline. Keeps prepare-benchmark model-agnostic and makes the manifest→detector transformation explicit, testable, and reproducible.

D4 — Execution entrypoint

run-baseline extended to accept --model yolo11 and --dataset-view. A single execution entry point keeps report generation and summary comparison centralised.

D5 — Schema contracts

Added execution_config to the run-report schema (model variant, image size, precision, batch size, detector-view linkage). Contract resolution updated to activate 002-yolo-baseline-validation contracts at runtime.

# 4  Task Progress

All 36 tasks are complete. Breakdown by implementation phase:

| Phase | Tasks | Status |
| --- | --- | --- |
| Phase 1 — Setup | T001–T003 (3 tasks) | ✅ Done |
| Phase 2 — Foundational | T004–T010 (7 tasks) | ✅ Done |
| Phase 3 — US1: Fair Comparison | T011–T017 (7 tasks) | ✅ Done |
| Phase 4 — US2: Ingestion Integrity | T018–T024 (7 tasks) | ✅ Done |
| Phase 5 — US3: Future Readiness | T025–T033 (9 tasks) | ✅ Done |
| Phase 6 — Polish & Dry Run | T034–T036 (3 tasks) | ✅ Done |

# 5  User Story Outcomes

US1 (P1) — Compare a Third Baseline Family Fairly

YOLO11 can be evaluated alongside Grounding DINO and Florence-2 using the same split definitions, class ontology, and core comparison metrics. Blocked runs produce a structured report recording the limiting constraint rather than an invalid result.

US2 (P2) — Preserve the Existing Ingestion Contract

The export-yolo-view command derives detector-ready assets directly from the benchmark manifest. Class mappings and split assignments are inherited from the authoritative manifest — no second ingestion workflow required.

US3 (P3) — Keep the Detector Path Ready for Later Synthetic Expansion

The YOLO path records manifest provenance, held-out split isolation, stable class-order mapping, and execution configuration in every run report. Future approved synthetic assets can extend the detector path without redefining Phase 1 evaluation boundaries.

# 6  Intended End-to-End Workflow

| # | Command / Step | Expected Outcome |
| --- | --- | --- |
| 1 | uv venv / pip install | Create project environment with all baseline + YOLO deps |
| 2 | Configure ontology | Define household-object classes, source mappings, split policy |
| 3 | phase1 prepare-benchmark | Normalize real-image assets into the benchmark manifest |
| 4 | pytest schema / integration | Validate benchmark integrity (split leakage, schema) |
| 5 | phase1 export-yolo-view | Convert manifest → YOLO dataset YAML + xywh label files |
| 6 | phase1 run-baseline --model grounding_dino | Run zero-shot reference baseline |
| 7 | phase1 run-baseline --model florence2 | Run compact trainable baseline |
| 8 | phase1 run-baseline --model yolo11 | Run YOLO11 detector baseline |
| 9 | phase1 summarize-phase1 | Generate three-family comparison summary |

# 7  Constitution Gate Results

| Gate | Result | Notes |
| --- | --- | --- |
| Phase 1 only | PASS | YOLO baseline addition only; synthetic work, Omniverse, Isaac Sim deferred. |
| Hardware fit | PASS | yolo11s primary / yolo11n fallback, 640 px, mixed precision, small batch — fits RTX 5070 12 GB. |
| Dataset integrity | PASS | Benchmark manifest authoritative; test_real_heldout excluded from YOLO training. |
| Reproducibility | PASS | Detector-view metadata, class-order mapping, execution config all recorded per run. |
| Decision gates | PASS | Execution order: benchmark → Grounding DINO → Florence-2 → YOLO11 → failure review. |

# 8  Hardware Target

GPU: NVIDIA RTX 5070 — 12 GB VRAM

CPU: AMD Ryzen 9 9900X

RAM: 32 GB

OS: Windows workstation

Env: Python 3.11 via uv

# 9  Deferred Work (Out of Scope for This Feature)

Synthetic data generation

Mixed real-plus-synthetic retraining

NVIDIA Omniverse / Isaac Sim integration

YOLO variants larger than yolo11s (m / l / x)

NDJSON or alternate YOLO export formats

# 10  Success Criteria Status

| Criterion | Status | Description |
| --- | --- | --- |
| SC-001 | ✅ | YOLO baseline report references same manifest and splits as existing baselines. |
| SC-002 | ✅ | 100 % of YOLO assets preserve canonical class mapping, provenance, and split assignment. |
| SC-003 | ✅ | At least one YOLO variant completes locally or records a blocked-run report with limiting constraint. |
| SC-004 | ✅ | YOLO results included in the Phase 1 comparison summary with quality metrics, runtime/memory, and failure examples. |
| SC-005 | ✅ | No current-phase synthetic requirement; held-out real test split 100 % isolated. |

Generated from specs/002-yolo-baseline-validation/ on 2026-04-15.