## Slide 1
PHASE 1
YOLO Baseline Validation
Progress Summary · Branch: 002-yolo-baseline-validation · 2026-04-15
✅ ALL 36 TASKS COMPLETE
Branch merged to main · Commit 5165d66

## Slide 2
Objectives & Scope
What we set out to achieve
Goal
• Add YOLO11 as a third Phase 1 baseline alongside Grounding DINO & Florence-2
• Fair, directly comparable reporting across all three families
• Preserve held-out real test split isolation
• Record execution config for full reproducibility
In Scope
• Ultralytics YOLO11 detect models (yolo11s / yolo11n)
• export-yolo-view CLI command
• Detector-view schema contracts
• Execution_config in run-report schema
• Phase 1 three-family comparison summary
Out of Scope
• Synthetic data generation
• Mixed real + synthetic retraining
• NVIDIA Omniverse / Isaac Sim
• YOLO variants m / l / x
• New ingestion workflows

## Slide 3
Task Progress
36 / 36 tasks complete across 6 implementation phases
Phase 1
Setup
T001–T003
3
tasks
✅ Done
Phase 2
Foundational
T004–T010
7
tasks
✅ Done
Phase 3
US1: Fair Comparison
T011–T017
7
tasks
✅ Done
Phase 4
US2: Ingestion
T018–T024
7
tasks
✅ Done
Phase 5
US3: Future-Ready
T025–T033
9
tasks
✅ Done
Phase 6
Polish & Dry Run
T034–T036
3
tasks
✅ Done
36 / 36 Tasks Complete

## Slide 4
Key Architecture Decisions
5 decisions that shaped the implementation
D1
Model Selection
yolo11s.pt primary · yolo11n.pt fallback Larger variants rejected — unnecessary for Phase 1
D2
Dataset View
Export YOLO-format view from benchmark manifest (dataset YAML + normalised xywh labels) One source of truth — no parallel ingestion path
D3
CLI Surface
New export-yolo-view command sits between prepare-benchmark and run-baseline Keeps benchmark curation model-agnostic
D4
Execution Entrypoint
run-baseline extended with --model yolo11 and --dataset-view flag Centralised reporting for all three families
D5
Schema Contracts
execution_config added to run-report schema (variant, image size, precision, batch, view link) Contracts updated to 002-yolo-baseline-validation

## Slide 5
User Story Outcomes
All three stories delivered
US1 · P1
Compare a Third Baseline Family Fairly
▸ YOLO11 evaluated alongside Grounding DINO & Florence-2
▸ Same split definitions, class ontology, and core metrics
▸ Blocked runs produce a structured report (not a failed run)
▸ yolo11s primary · yolo11n fallback for hardware constraints
✅ Complete
US2 · P2
Preserve the Existing Ingestion Contract
▸ export-yolo-view derives detector assets from the benchmark manifest
▸ Class mappings & splits inherited — no second ingestion workflow
▸ Regenerating the manifest regenerates the YOLO view automatically
▸ Provenance and split assignment preserved in every export
✅ Complete
US3 · P3
Keep the Detector Path Ready for Synthetic Expansion
▸ Manifest provenance & held-out split isolation recorded in every report
▸ Stable class-order mapping documented for future synthetic use
▸ Execution config (variant, precision, batch) machine-readable in schema
▸ No current-phase synthetic requirement introduced
✅ Complete

## Slide 6
End-to-End Workflow
9-step pipeline from environment setup to Phase 1 summary
1
uv venv / install
Create Python 3.11 env with all baseline + YOLO deps
2
Configure ontology
Define household classes, source mappings, split policy
3
phase1 prepare-benchmark
Normalise real-image assets → authoritative manifest
4
pytest schema/integration
Validate benchmark integrity & split leakage
5
phase1 export-yolo-view
Convert manifest → YOLO dataset YAML + xywh labels
6
run-baseline grounding_dino
Zero-shot reference baseline
7
run-baseline florence2
Compact trainable baseline
8
run-baseline yolo11
Detector baseline (yolo11s / yolo11n fallback)
9
phase1 summarize-phase1
Three-family comparison summary report

## Slide 7
Constitution Gate Results
All 5 gates passed at plan and post-design check
PASS
Phase 1 Only
YOLO baseline addition only. Synthetic work, Omniverse, and Isaac Sim explicitly deferred.
PASS
Hardware Fit
yolo11s primary · yolo11n fallback · 640 px image size · mixed precision · small batch → fits RTX 5070 12 GB VRAM budget.
PASS
Dataset Integrity
Benchmark manifest remains authoritative. test_real_heldout excluded from YOLO training, tuning, and checkpoint selection.
PASS
Reproducibility
Detector-view metadata, stable class-order mapping, and full execution_config recorded per run in machine-readable schema.
PASS
Decision Gates
Execution order enforced: benchmark prep → Grounding DINO → Florence-2 → YOLO11 → failure review → optional stretch.
5 / 5 Gates PASS

## Slide 8
Success Criteria
All 5 measurable outcomes met
✓
SC-001
Fair Reporting
YOLO baseline report references same manifest and split definitions as existing baseline reports.
✓
SC-002
Data Integrity
100 % of YOLO assets preserve canonical class mapping, source provenance, and split assignment.
✓
SC-003
Hardware Feasibility
At least one YOLO variant completes locally or produces a structured blocked report with limiting constraint.
✓
SC-004
Comparison Package
YOLO results included in Phase 1 summary with quality metrics, runtime/memory, and representative failure examples.
✓
SC-005
Scope Discipline
No current-phase synthetic requirement introduced. Held-out real test split 100 % isolated throughout.

## Slide 9
Hardware & Tech Stack
Target platform and core dependencies
Target Hardware
GPU
NVIDIA RTX 5070 — 12 GB VRAM
CPU
AMD Ryzen 9 9900X
RAM
32 GB
OS
Windows Workstation
Env
Python 3.11 via uv
Exec
Single-GPU local execution
Core Dependencies
Models
Ultralytics YOLO11, Transformers (Grounding DINO, Florence-2)
Data
datasets, pycocotools, pandas, PyYAML, jsonschema
Schemas
Pydantic, JSON Schema contracts
CLI
Typer — phase1 unified entrypoint
Test
pytest, schema validation, runner smoke tests
Artifacts
JSON manifests, YOLO label files, dataset YAML, run reports

## Slide 10
Summary
✅ What We Delivered
▸ YOLO11 added as a third Phase 1 baseline family
▸ export-yolo-view CLI command implemented
▸ execution_config schema extension shipped
▸ Three-family comparison summary ready
▸ All 36 tasks complete, branch merged to main
▸ All 5 constitution gates passed
▸ All 5 success criteria met
⏳ Deferred to Later Phases
▸ Synthetic data generation
▸ Mixed real + synthetic retraining
▸ NVIDIA Omniverse / Isaac Sim
▸ YOLO variants larger than yolo11s
▸ New ingestion workflows
Branch 002-yolo-baseline-validation · Merged to main · Commit 5165d66 · 2026-04-15